Möte 2

 Date: 2013-24-03
 Facilitator: Andreas
 Participants: Johan Gerdin, Andreas Wahlström, Erik Arnebäck
1. Objectives:
AndEngine

2. Reports:

AndEngine almost upp and running for most of the current participants.
Domain ”finished”.
A fewUser case started.
Model skiss started.
3. Discussion items:

Decided that the first user case needs to be movement, becouse you can't do	anything without moving.

Generall discussion about domain and model

4. Outcomes and assignments:

Work on the first user cases and work more on the model.
Get AndEngine up and running.
Take a look at the RAD and see if we can start writing.

5. Wrap up
Wednesday 27/3-13