Möte 1

 Date: 2013-21-03
 Facilitator: Andreas
 Participants: Johan Gerdin, Andreas Wahlström, Linnéa Andersson, Erik Arnebäck
1. Objectives:
Specify the domain as well as ”user case” , model. RAD. Andengine

2. Reports:
NA
3. Discussion items:

Domain: the ”world” the game exists in.
We need to quickly specify all the objects in the game	.

Model: the model is like a UML over the domain.
Connect all objects in the domain. Not to much about ”extends” and such.

User case: actions that could happen in the game e.g movment, power upps.
Needs 10-15, 1 needs to work before first iterations is over(week 3)
Higest priority is movement, so it should be the first one finished.

4. Outcomes and assignments:
Decided that we should specify the domain to sunday,
everyone creates a list before that.
Learn about Andengine.
5. Wrap up
Next meeting on sunday 24/3 -13