Möte 8

 Date: 18/4 -13
 Facilitator: Andreas
 Participants: Johan Gerdin, Andreas Wahlström, Erik Arnebäck
1. Objectives:

Use all tools and fix whatever they complain about (Pmd, STAN, findbugs,	jdeoderant).

Change Andengine and Box2D to jar-files.

2. Reports:

NA
3. Discussion items:

Decided to move as much as possible from controller to model	(CollisionController etc they do a bit to much).

We need to create testClasses for everything in the model (at least one testmethod	for each class).

Decided to spend more time in school coding as a group.

4. Outcomes and assignments:
Erik:
Jar-files, write documents(sdd etc)
Linnea:
LevelTest, tool test when done
Andreas:
Tool testing
Johan:
EntityTest, tool test when done

5. Wrap up:

Next meeting: Monday 22/4 -13