Möte 15

 Date: 15/5
 Facilitator: Andreas
 Participants: Johan Gerdin, Andreas Wahlström, Erik Arnebäck, Linnea Wahlström
1. Objectives:

Divide workload of documentation among members.

2. Reports:

NA
3. Discussion items:

Documentation, who does what.

Talking about crashes when changing level.

Level balance. More or less planets.

How to best conduct test of enemy in regard to physics.

4. Outcomes and assignments:
Andreas: SDD, Sequence diagram UC move

Johan: Sequence diagram Swallow_entity, UML-model, write background

Linnea: Correct rapport

Linnea & johan: test

Erik: TODO

5. Wrap up:
next meeting: Friday 17/5