Meet 6

 Date: 2013-12-04
 Facilitator: Linnéa Andersson
 Participants: Johan Gerdin, Andreas Wahlström, Linnéa Andersson, Erik Arnebäck
1. Objectives:
Specify the MVC
Discuss the groupdynamics

2. Reports:
NA
3. Discussion items:

We are going to use MVC where the model is the anlysis-model and the	View is the Andengine. We will discuss more about the controller later.

We are going to have the Box2D in our model. (Universe or	Level-class)

To keep the groupdynamic good, we will talk to eachother and listen to	what everyone has to say. Every week we will assign tasks to each of us,	so we always have something to do.
4. Outcomes and assignments:
Eric - Startmeny
Andreas - Universe, Level
Linnea - Entity, BlackHole, Player, Enemy
Johan - Obstacle, Planet, PowerUp
5. Wrap up
Next meeting on saturday 13/4 -13