Möte 3

 Date: 27/3 -13
 Facilitator: Andreas
 Participants: Johan Gerdin, Andreas Wahlström, Erik Arnebäck
1. Objectives:
NA

2. Reports:

Haven't looked much at the model.
AndEngine is up and running (linnea?).
Started writing the RAD.
Got a few User cases ready.
3. Discussion items:

Discussion about User cases.

Discussion about RAD.

AndEngine functionality: Gles1, Gles2. We choose to go with Gles1 due to the fact
that Gles2 didn't work well with the emulator and all of us didn't have android	phones to test on.

4. Outcomes and assignments:
Finish more User cases.
Linnea should work on making more cases.
Continue working on RAD
Johan works on the model
Erik will work on section 1
Andreas will work on section 2

5. Wrap up
Next meeting: Wednesday 3/4-13